DRC

Terms of Reference (TOR)

for

JIPS Digital Platforms Redesign, Phase 2

- Who is the Danish Refugee Council?

Founded in 1956, the Danish Refugee Council (DRC) is a leading international NGO and one of the few with a specific expertise in forced displacement. Active in 40 countries with 9,000 employees and supported by 7,500 volunteers, DRC protects, advocates, and builds sustainable futures for refugees and other displacement affected people and communities. DRC works during displacement at all stages: In the acute crisis, in displacement, when settling and integrating in a new place, or upon return. DRC provides protection and life-saving humanitarian assistance; supports displaced persons in becoming self-reliant and included into hosting societies; and works with civil society and responsible authorities to promote protection of rights and peaceful coexistence.

- Who is JIPS?

JIPS is an interagency service established in 2009 to bring governments, communities, humanitarian and development actors together to collaborate towards collective outcomes and durable solutions to displacement situations. It does so by supporting collaborative and responsible data processes including profiling, developing the capacities of governments and key stakeholders, and advancing global discourse towards sound global standards. Field-focused and committed to enhancing local ownership and capacity, JIPS is a globally recognised impartial broker that draws on extensive field experience in diverse displacement contexts and a unique combination of technical, soft and political skills to drive change in the contexts it supports and the global discussions it informs.

- Purpose of the consultancy

The purpose of the consultancy is to implement Phase 2 of the redesign process of JIPS’ digital platforms.

The redesign process has been split into two phases:

Phase 1 (completed, not part of this consultancy):

1a. Definition and alignment on overall project goals

1b. Design research (qualitative and quantitative user research, and heuristic and technical assessment of the platforms’ status quo)

1c. Definition of high-level redesign requirements based on design research insights

Phase 2:

2a. Iterative refinement of redesign requirements and development of final redesign proposal

2b. Implementation and deployment of final redesign proposal

2c. Post-deployment support

The consultancy covers all three stages of Phase 2.

- Background

The mainstay of JIPS’ digital presence is its website jips.org. Launched in 2012, it went through a major redesign between 2017 and 2019 to update functionality and branding and align them with organisational strategy. For the 2019 relaunch, JIPS defined a twofold purpose for the website:

- Serve as a showcase for JIPS’ work and achievements

- Be a repository of knowledge products (tools and publications) of interest to displacement data actors

The main audiences were determined to be field partners and practitioners, prospective and current donors, and prospective partners. The 2019 version was built on WordPress.

Since 2019, both JIPS and the environment it operates in have evolved significantly. There have been changes in JIPS’ service offering, branding, and strategic priorities. The ecosystem of displacement data actors and JIPS’ competitors, with their particular expertise and communications outputs, has also registered important shifts. Finally, developments in digital technology necessitate a rethink of users’ interaction patterns with JIPS’ digital resources (for example, inclusion of more interactive data products).

Against this background, JIPS decided to respond by initiating a project to evaluate the current state of its digital presence and formulate and implement a plan for its redesign.

- Objective of the consultancy

The objective of this consultancy is to design, develop and deploy a new version of the jips.org website, advancing both the strategic JIPS objectives and the specific website redesign objectives, supporting the core user goals, and fulfilling the high-level redesign requirements derived from the design research conducted by JIPS.

The digital platforms redesign project aims to advance the following overarching strategic JIPS objectives:

- Get JIPS’ services and resources to those who can benefit from them

- Get support for JIPS’ activities from donors

- Foster learning about displacement data processes

- Strengthen the JIPS brand

The website redesign process has the following specific objectives:

- Drive valuable web traffic to JIPS’ digital platforms

- Increase engagement with JIPS’ digital resources

- Increase requests for JIPS’ services

- Improve the overall user experience in terms of usability, efficient task support, and alignment of the look and feel of the website with current JIPS brand guidelines and contemporary best practices in UX and UI design for web and mobile applications

- Ensure compliance of the website with contemporary accessibility, performance, security, and privacy standards and best practices for web and mobile applications

The core user goals the redesign must ensure support for are:

- Finding tailored information about JIPS’s current and past work and impact, services and ways of working, and team expertise

- Requesting JIPS’ services

- Finding and accessing JIPS’ digital resources hosted both on the JIPS domain and externally: PDF and HTML publications, video, sound, interactive data visualisations, web applications, online courses

- Finding and accessing news and updates on JIPS’ activities

A detailed lists of services and resources the redesign must support will be defined during the detailed redesign requirements capture stage (see section 5).

The high-level redesign requirements as derived from the design research stage are summarised here, in no order of importance:

- Provide user-friendly internal search, filter, and sort functionality that retrieves relevant results

- Facilitate the discoverability of the website’s content, in particular country-specific and topic-specific content, by providing intuitive and usable navigation paths to it

- Facilitate the browsing of the website content; in particular, provide intuitive navigation paths between related pieces of content

- Facilitate the understandability of the website content for audiences with varying levels of disposable time and technical expertise, and different information needs; in addition, ensure relevant website content is available in or translatable in a user-friendly manner to languages other than English

- Provide user-friendly and efficient functionality for requesting JIPS’ services

- Ensure support for multiple content formats (as a minimum: PDF, HTML, video, sound, interactive data visualisation) to accommodate different use cases and contexts

- Ensure the various JIPS platforms (jet.jips.org, inform-durablesolutions-idp.org) as well as JIPS’ digital products hosted externally (e.g., its online course hosted on Thinkific, as well as various digital publications) are seamlessly reachable through the website and that the user journeys offer a smooth user experience (UX)

- Facilitate website content’s high ranking in organic search for relevant1 search keywords

- Ensure user behaviour is tracked for issue resolution and organisational strategy adjustment2

- Ensure consistent functionality, accessibility, usability, UX, and up-to-date JIPS brand identity across priority devices, operating systems, and browsers3

- Enable regular, easy-to-implement content updates

- Ensure adherence to contemporary web standards for performance, security and privacy, and accessibility4

- Scope of work and Methodology

The scope of the redesign project is the front and back end of JIPS’ website jips.org.

The consultancy comprises the following stages of Phase 2 of JIPS’ digital platforms redesign project as outlined in Section 2:

Stage 2a. Iterative refinement of redesign requirements and development of final redesign proposal

Starting with the high-level requirements set out in Section 4 and using an iterative process of prototype solution development and testing, the consultant will refine the requirements and develop a final redesign proposal. The prototype development and testing process will address all critical information/UX architecture and functional requirements.

JIPS will share initial, internally developed solutions proposals with the consultant as part of the consultant’s onboarding. JIPS will also make available a team member for close collaboration throughout this stage.

In addition to the regular exchanges with the assigned JIPS team member, at least two half-day sessions between JIPS-side stakeholders and the consultant will take place during this stage to discuss progress and agree on next steps:

- the first meeting will take place no later than halfway through the stage

- the second meeting will take place at the conclusion of the stage to agree on an implementation plan for stage 2b

The sessions will be co-facilitated by JIPS and the consultant. The consultant will make available experts in UX and UI design, project/product management, and software development for the sessions.

JIPS understands that deliverables from JIPS’ side may be required for the development of some prototype solutions and the implementation of the final redesign proposal, in particular those concerning updates to the information architecture (IA) of JIPS’ online content and/or the content itself. A clear division of responsibility will be agreed upon and documented as part of the solutions development process.

## Stage 2b. Implementation and deployment of final redesign proposal

The consultant will implement and deploy the final redesign proposal signed off on by JIPS.

## Stage 2c. Post-deployment support

The consultant will ensure the knowledge transfer necessary for the JIPS team to manage the day-to-day website operation independently. This stage will include at least one half-day joint meeting between JIPS-side stakeholders and the consultant.

The consultant will document in detail the entire redesign process (detailed redesign requirements, developed solution prototypes, prototype testing results, and the final product’s front and back-end features) and make the documentation available to JIPS upon request.

- Deliverables

The consultant is expected to provide the following deliverables over the duration of the consultancy:

- project plan with a description of the project/product management approach

- regular fortnightly status reports

- weekly meetings with a JIPS focal point during stage 2a

- three half-day meetings with JIPS-side stakeholders (co-facilitated by JIPS): first halfway through stage 2a, second before beginning of stage 2b, third during the knowledge transfer stage (2c)

- detailed redesign requirements document developed throughout stage 2a (documenting functionality, user flows, and non-functional requirements)

- website redesign prototypes developed throughout stage 2a (low- and high-fidelity, paper and digital: e.g., storyboards, user journeys, wireframes, static and dynamic mock-ups of key pages)

- prototype testing insights reports for each testing iteration in stage 2a

- final website redesign proposal (high-fidelity, dynamic mock-ups of all pages, and detailed feature list)

- implementation road map

- QA plan and reports

- deployment plan

- knowledge transfer and training plan and documentation

- Duration, timeline, and payment

The total expected duration to complete the deliverables under this framework and consultancy is four months, between September 2023 and December 2023. Please see Annex 1 below for the suggested timeline.

The consultant shall be prepared to complete the assignment no later than 31 December 2023.

The consultants will receive 30% of the total fee at the signature of the contract and the remaining 70% on satisfactory delivery of services at the completion of all deliverables. The consultants’ fee must include all taxes and other charges, including any VAT costs. Any specialised technical equipment needed to fulfil services should be included in the rate.

The financial proposal (bid form) must be in Swiss Francs (CHF).

- Proposed Composition of Team

- Product/project manager

- UX/interaction designer

- UI designer

- Software developer

- QA staff

We suggest that the consultant indicate the composition of the team in the proposal.

- Eligibility, qualification, and experience required

Team qualifications, experience, and skills

- Demonstrable (by way of university degrees, certifications, and portfolio pieces) experience as follows:

- At least seven years in digital project/product management

- At least five years in interaction/UX design

- At least five years in UI design

- At least seven years in software development, specifically on CMS-based websites

- At least five projects for clients from the non-governmental/multilateral sector

- Excellent spoken and written English skills of the team’s project/product manager; at least intermediate English skills of other team members

Required documents

- CVs of all team members

- Portfolio with five examples of previous work relevant as a showcase of the consultant’s qualifications against this ToR

- Technical supervision

The selected consultant will work with JIPS’ key focal points for the redesign project:

- JIPS’ Head of Knowledge Sharing and Communications Corina Demottaz, demottaz@jips.org

- JIPS’ Digital Platforms Officer Nemanja Kostić, nemanja.kostic@jips.org.

Where relevant, the consultant will also collaborate with other JIPS team members.

Regular meetings will be scheduled to support and guide the consultant.

- Location and support

The Consultant will provide her/his own computer and mobile telephone.

- Submission process

Please refer to the RFQ document.

Only proposals submitted in English will be considered.

- Evaluation of bids

Please refer to the RFQ letter invitation.

Only the 2-3 shortlisted consultants will be contacted for an interview with the panel, after which a final decision will be taken.

JIPS reserves the right to negotiate based on the availability of the budget allocated to this consultancy.

Annex 1: Proposed Timeline

| Activity | 2023 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Deliverables |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | September |  |  |  | October |  |  |  | November |  |  |  | December |  |  |  |  |
|  | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | Throughout: 2-week status reports |
| Onboarding of the consultant | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteratively refine redesign requirements and develop final redesign proposal | x | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  | Prototypes, Testing insights reports, Final redesign documentation |
| Implementation of final redesign proposal + QA |  |  |  |  |  | x | x | x | x | x | x | x |  |  |  | End-of-year break | Implementation road map, QA reports |
| Deployment of final redesign proposal |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  |  | Deployment plan |
| Post-deployment support |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  | Knowledge transfer and training plan and documentation |