DRC

Terms of Reference (TOR)

for

H2H Network Salesforce NPSP Implementation

# Who is the Danish Refugee Council?

Founded in 1956, the Danish Refugee Council (DRC) is a leading international NGO and one of the few with a specific expertise in forced displacement. Active in 40 countries with 9,000 employees and supported by 7,500 volunteers, DRC protects, advocates, and builds sustainable futures for refugees and other displacement affected people and communities. DRC works during displacement at all stages: In the acute crisis, in displacement, when settling and integrating in a new place, or upon return. DRC provides protection and life-saving humanitarian assistance; supports displaced persons in becoming self-reliant and included into hosting societies; and works with civil society and responsible authorities to promote protection of rights and peaceful coexistence.

# Who is the H2H Network?

H2H stands for ‘humanitarian to humanitarian.’ It describes humanitarian actors that provide services to other humanitarian actors rather than directly to crisis-affected populations, from mapping to community engagement, accountability, data assessment, or logistics assessments. H2H is loosely based on the B2B concept from the private sector. H2H members provide services to improve the way the world responds to crises, from mapping, independent needs assessments, and translation to surveys with crisis-affected people about the quality of the aid they receive.

The network emerged following the World Humanitarian Summit (WHS) in 2016 and was formalised in 2018. It is now a growing network of nearly 60 members with an innovative network fund providing specialised services to support operational agencies responding to humanitarian crises.

The H2H Network hosted by the Danish Refugee Council (DRC) in Geneva, Switzerland.

# Purpose of the consultancy

The Danish Refugee Council based in Switzerland, seeks a consultant to configure, upload data and train the H2H team on Salesforce (Nonprofit Success Pack/NPSP).

# Background

H2H is an innovative network of 58 specialized humanitarian organizations who enable the wider system to work more efficiently, effectively and accountably. In order to better measure, monitor, and increase engagement with members and other stakeholders, the H2H network is seeking to implement a new CRM solution and centralise related workflows.

After an initial benchmarking exercise, Salesforce (Nonprofit Success Pack/NPSP) has been identified as the most suitable platform.

# Objective of the consultancy

The consultant will be expected to complete the following tasks:

Phase I: Initial Assessment and Scoping

- Work with the H2H team and DRC stakeholders to finalise project scope

  - Review scope and needs, making recommendations

  - Assist H2H staff to identify data fields, screens etc which will be used to store details and track engagement of the following actors:

    - H2H Members

    - Donors

    - Operational agencies using H2H services

Phase II: Salesforce NPSP Implementation

- Salesforces NPSP – Standard Implementation

  - 10 Free Licenses

  - Set up Permissions

    - Admin / Developer

      - Addition Fields

      - Modify Screens

      - Add workflows

    - External Members Access (approx. 100 free users)

  - Clean & Load Data from Excel, Mailchimp and other data storage files

  - Document Data Dictionary & Data Model

Phase III: Training / On-boarding

- H2H Staff User Training / On-boarding

PHASE IV: Further Scoping for next stage

- Work with the H2H team and DRC stakeholders to finalise project scope for next stage

  - Review scope and needs making recommendations

  - Advise on priorities & work plan sequencing of next stage implementation

# Scope of work and Methodology

The Nonprofit Cloud subscription that H2H will use, under host agency the Danish Refugee Council, allows up to 10 user licences.

The Consultant will be required to prepare a detailed methodology and work plan indicating how

the objectives of the project will be achieved, and the support required from H2H/DRC.

# Deliverables

The Consultant will submit the following deliverables as mentioned below:

| Phase | Expected deliverables | Maximum expected timeframe* |
| --- | --- | --- |
| Phase 1 Initial Assessment and Scoping | Scoping Presentation | 3 |
| Phase 2 Salesforce NPSP Implementation | Implement Salesforce NPSP for testing with team | 5 |
| Phase 3 Training/On-boarding | Training & User Guide & Technical Documentation | 3 |
| Phase 4 Further Scoping | Scoping & Recommendations Report for future development | 3 |

*Number of days is indicative.

# Duration, timeline, and payment

The total expected duration to complete the assignment will be no more than 6 months.

The consultant shall be prepared to complete the assignment no later than 31 December 2023.

The consultant’s fee must include all taxes and other changes, including any VAT costs.

# Proposed Composition of Team

CRM Consultant (Salesforce NPSP)

# Eligibility, qualification, and experience required

Experience:

- A minimum of 3-5 years’ experience working with CRM systems, including Salesforce.

Skills and knowledge:

- You have managed or administered a Customer Relationship Management (CRM) platform, including Salesforce. Experience with the Nonprofit Success Pack (NPSP) is a bonus.

- You have experience in Business Process Improvement (BPI).

- Experience with members’ management in Network is a bonus.

- You are analytical, data-driven and well-versed with data modelling & databases.

- Ability to work independently.

(H2H does not have in-house Salesforce expertise. The postholder must find solutions externally.)

- Good communication and interpersonal skills.

- Sense of responsibility and organization.

Language requirements:

- Written and spoken fluency in English.

# Technical supervision

The selected consultant will work under the supervision of:

- Kim Scriven, Executive Director, H2H Network

# Location and support

Remote.

The Consultant will provide her/his own computer and mobile telephone

# Travel

No travel.

# Submission process

Interested individuals or teams should submit the following documents to tender@drc.ngo:

- Resume(s)

- Cover letter

- Reference of clients

- A cost offer (RFQ document) consisting of an inclusive daily fee for the proposed number of working days.

- Completed DRC Supplier Profile Registration Form

# Evaluation of bids

The evaluation is made on a technical and financial basis.

The proposed technical offers by bidders will be evaluated using the following criteria:

| Type | Weight |
| --- | --- |
| Demonstrated expertise and experience against the stated requirements (More information on the evaluation matrix) | 90 % |
| Sector Experience (More information on the evaluation matrix) | 10% |

# Contact person

For any inquiries related to this RFP, kindly contact Alice Darcq, alice@h2hnetwork.org