DRC

Terms of Reference (TOR)

for

Develop User Interface for Drought-Displacement Model

# Who is the Danish Refugee Council?

Founded in 1956, the Danish Refugee Council (DRC) is a leading international NGO and one of the few with a specific expertise in forced displacement. Active in 40 countries with 9,000 employees and  supported by 7,500 volunteers, DRC protects, advocates, and builds sustainable futures for refugees and other displacement affected people and communities. DRC works during displacement at all stages: In the acute crisis, in displacement, when settling and integrating in a new place, or upon return. DRC provides protection and life-saving humanitarian assistance; supports displaced persons in becoming self-reliant and included into hosting societies; and works with civil society and responsible authorities to promote protection of rights and peaceful coexistence.

# Purpose of the consultancy

The Danish Refugee Council seeks proposals from a consultant to support creating awareness and access to the advanced statistical tools by building an online user interface.  Specifically, this assignment will design and develop the online user interface for a slow-onset drought displacement model. The system dynamics model is currently hosted in R. Overall, the online user interface should allow users to simulate the impact of a drought on displacement by tweaking specific parameters in the underlying model.

# Background

With funding from SIDA and ECHO, the objective of the overall project is to enhance the use of predictive models by bringing together a wider anticipatory tool box that underpins a more relevant and efficient response to humanitarian needs arising from climate-related disasters.  More specifically the project will seek to achieve this objective through the following outcomes:

1. A Multi-level toolbox to understand and anticipate the impact of climate change on displacement is expanded and available to a wide range of humanitarian actors.

2. An anticipatory financing and action model, based on predictive analytics, is developed and tested in Somalia

3. Creating awareness and access of the tools and the analyses generated from them

# Objective of the consultancy

The objective of this consultancy is to:

- Design, develop and test the user interface. The user interface should as a minimum include:

- Install, implement, and train on the use of the solution.

- Ensure that the interface has a user-friendly private workspace:

- Proof the UI against potential hacking attacks and perform security tests.

# Scope of work and Methodology

The Consultant will be required to prepare a detailed methodology and work plan indicating how

the objectives of the project will be achieved, and the support required from DRC. The main tasks related to achieving the above-mentioned objectives are:

- Design, develop and test the user interface. The user interface should as a minimum include:

  - An intuitive illustration/infographic of the underlying model and how it works.

  - Opportunity to display interactive maps of studied areas.

  - Various interactive graphs and infographics showing data and results that provides a comprehensive overview of the prediction results.

  - Tools to build scenarios based on predefined parameters (based on indicators). These indicators are used as input to the model and the visualization should be able to display the results.

  - Ability to export infographics, scenario results and graphs into a PDF read-out.

  - Ability to switch between Arabic and English (and potentially French at a later stage)

  - Mobile friendly / compatible

- Install, implement, and train on the use of the solution.

  - The UI should be designed in a way to allow DRC staff to further refine and develop the interface.

  - The UI should be placed on the DRC website and align with DRC design protocols

- Ensure that the interface has a user-friendly private workspace:

  - The user interface is easy to configure and protected against intrusions.

  - To be able to update the database from the interface.

  - Manage the display of results with simple commands. The DRC global website Infogram for visualisations so this would be a good option.

  - Users can access the system by session and password.

  - Administrator(s) manages access rights and privileges for all users.

  - Administrator(s) can change the system password and save the entire workspace.

  - Ability to add additional geographical areas and similar models to the platform.

- Proof the UI against potential hacking attacks and perform security tests.

# Deliverables

The Consultant will submit the following deliverables as mentioned below:

| Phase | Expected deliverables | Indicative description tasks | Maximum expected timeframe |
| --- | --- | --- | --- |
| Phase 1 Inception | Inception report (max 5 pages) | Needs assessment (consultations) and interviews with the DRC team. Develop the adjusted methodology and detailed work schedule, in accordance with the terms of the contract, as well as any difficulties encountered and/or anticipated | 5 working days |
| Phase 2 Development | A template of the user interface structuring the private and public space. An architecture and commented source code. The package to be installed on client machine | Develop UI Ongoing meetings and discussions with DRC team to get feedback on design, functionality, etc. Presentation of beta version of UI | 20 working days |
| Phase 3 Deployment / Handover | Design, operating, administration and implementation manuals. A user guide | Prepare design, operating, administration and implementation manuals. Prepare a simple step-by-step user guide Handover workshop | 5 working days |

The Consultant will provide the documentation by email or through an online repository

# Duration, timeline, and payment

The total expected duration to complete the assignment will be no more than 30 working days

The consultant shall be prepared to complete the assignment no later than January 31.

# Proposed Composition of Team

- Project Manager

- Front-end / back-end developer

- Website/UI/Graphic designer

# Eligibility, qualification, and experience required

## Essential:

- Demonstrate knowledge of data engineering, databases and the skills to produce a platform hosting the solution.

- Demonstrate knowledge of data visualization of spatial data.

- Realization of similar platforms, solutions or portals.

- Proven expertise in designing a system integrated with a database.

- Demonstrate qualification/certification in implementing such system

## Desirable:

- Eligibility:

  - The consultant is a registered legal entity in its country of incorporation

- Qualification:

  - Realization of similar platforms, solutions or portals.

  - Proven expertise in designing a system integrated with a database.

  - Demonstrate qualification/certification in implementing such system

- Experience:

  - A minimum of 5 years of proven delivery of IT/UI development services.

- Skills and knowledge:

  - Demonstrate knowledge of data engineering, databases and the skills to produce a platform hosting the solution.

  - Demonstrate knowledge of data visualization of spatial data.

- Language requirements:

  - Written and spoken fluency in English and ability to translate platform into Somali, Arabic, French

# Technical supervision

The selected consultant will work under the supervision of:

- Senior Analyst, Alexander Kjaerum, alexander.kjaerum@drc.ngo

- Data Scientist, Bo Schwartz Madsen, bo.schwartz.madsen@drc.ngo

- Alternative Financing Specialist, Alistair Cowan, Alistair.cowan@drc.ngo

# Location and support

The assignment will be homebased

# Travel

No travel is envisioned for the assignment

# Submission process

Please refer to the RFQ document:  DKHQ_RFQ_PR_00217969

# Evaluation of bids

- Please refer to the RFQ document:  DKHQ_RFQ_PR_00217969

Only those shortlisted will be contacted for an interview with the panel to ensure their understanding of the consultancy services (if needed).