Term of References for 8 units of shelter rehabilitation in Rakhine

# This ToRs is an agreement between DRC and the supplier/contractor for shelter rehabilitation in allocated areas. In 2023, DRC must implement 8 units shelter rehabilitation at IDP camps, Sittwe Township, Rakhine State. The contractor should comply with all the contract documents and this ToRs guidelines for shelter rehabilitation.

Temporary 8 units shelter rehabilitation in IDP Camps in Rakhine State, Myanmar

- Coordination with DRC and CMC for Site clearing.

- Material, Machine with tools & equipment and Health and Safety Environment plan.

- Labor management on site.

- Start construction: Rehabilitation of shelters.

- Completion of shelters rehabilitation work

- Finalize & handover to developers.

# Core requirements:

# The contractor must understand and respect the material and works speciﬁcations in the BoQ. (Materials and works specification attached in tender documents and in contracts documents).

# The contractor must coordinate with the DRC and CMC to identify an appropriate place for staging materials and temporary workshops prior to demolition and construction.

- The contractor should not hire the IDP households in shelters marked for rehabilitation or demolition of shelters’ roofing’s– this helps avoid tensions over labor selection and payments.

- The contractor must rehabilitate the shelters assigned according to serial numbers provided in official documents.

- The old materials of dismantled shelters (rooﬁng sheets, timber) belong to IDP households living in those shelters. The contractor is required to handover the old material to IDPs immediately at the time of shelter’s roofing dismantling. The contractor shall not take, buy, nor sell in any way the material. The contractor should not entrust other stakeholders for the distribution of old materials.

- The contractor and Shelter actor are responsible for ensuring that relevant households receive all old materials and are not obligated to pay for or provide materials to other stakeholders.

- The contractor and its partner(s) shall be available to meet on-site with the DRC before beginning of works for project orientation with the shelter residents and CMC. Shelter residents and CMC members should be present for the orientation in person at the same time in the same orientation meeting. Translation to Rohingya language should be provided in the meeting.

- The contactor shall communicate to DRC, the exact date of start of work at least one week before starting to demolish the shelters’ roofing. The DRC can then communicate in advance with the relevant IDPs, CMCs, and humanitarian agencies before demolition occurs.

- Contractor technical staﬀ and local partners’ staﬀ must always be present on-site and oversee the entire work and respond to technical supervision from DRC shelter staﬀs.

- The contractor must complete work with approved quality and within the agreed timeframe.

- The contractor is responsible for timely communication of delays or issues to the Shelter actor.

- The contractor must report regularly to the DRC about the construction status and any issues.

- The contractor must ensure a safe environment at the work sites such as keeping firefighting equipment, first aid kits and posting warning sign boards if needed.

- Contractors are forbidden from working in a way that affects resources in the camp (for example: using a drinking water pond for mixing concrete or using gravel from a nearby hill or mountain).

- The contractor is not allowed to recruit or use children under 18 years old as labor.

- The contractor must recruit as many as is reasonable workers from the camp where the project is planned. Labor should be paid in accordance with the rates agreed to in the construction contract between the Shelter actor and the contractor.

- Worker selection on site must be conducted in a transparent process between the contractor and DRC by doing public vacancy announcements and must select the worker based on the capacity and good manner without corruption from workers.

- The contractor must consider gender equality and diversity inclusion in selection of workers in that women candidates are strongly encouraged to work in shelter construction without discrimination of gender and etc.

- The contractor may not sub-contract – formally or informally – any part of the works without permission from the DRC Team. Works sub-contracted to labor or companies with associations to camp level stakeholders such as the CMC must be clearly communicated to the DRC.

- In the event of subcontracting, the contractor remains fully responsible for technical supervision and quality assurance. Underperformance by subcontractors will result in deductions from ﬁnal payment to the contractor.

- The contactor must clear the debris and waste from site and dispose of it appropriately.

- The contractor must communicate with the Camp Management Agency (CMA)_DRC when shelter completion and handover to IDP families occurs.

# Technical Procedure

- The contractor must comply with all given technical speciﬁcations according to Bill of Quantity. Failure to comply would result in deductions from the ﬁnal payment.

- The DRC shelter teams shall inspect and evaluate quality and progress of work and report in necessary action to be taken.

- All workers on site need to follow instructions from DRC engineers and adjust or corrections to construction as per their directions following a monitoring visit.

- The details of specifications documents consist of both materials & works are attached in separate annex.