DRC

Terms of Reference (TOR)

for

Moodle implementation, Moodle support, and Digital Literacy best practices Tender

# Who is the Danish Refugee Council (DRC)?

Founded in 1956, the Danish Refugee Council is a leading international NGO and one of the few with a specific expertise in forced displacement. Active in 40 countries with 8,000 employees and supported by 7,500 volunteers, DRC protects, advocates, and builds sustainable futures for refugees and other displacement affected people and communities. DRC works during displacement at all stages: In the acute crisis, in displacement, when settling and integrating in a new place, or upon return. DRC provides protection and life-saving humanitarian assistance; supports displaced persons in becoming self-reliant and included into hosting societies; and works with civil society and responsible authorities to promote protection of rights and peaceful coexistence.

Via its comprehensive initiatives, the Danish Refugee Council (DRC) recognizes the critical importance of Digital Literacy for both staff and refugees. Digital Literacy empowers individuals with essential skills to navigate and utilize digital tools effectively, fostering better communication, access to information, and overall efficiency. For staff, proficiency in digital tools enhances their ability to deliver services more effectively, ensuring that aid and support reach those in need swiftly and accurately. For refugees, Digital Literacy opens pathways to education, employment opportunities, and vital information, facilitating smoother integration into new communities and promoting self-reliance. By prioritizing Digital Literacy, DRC aims to build resilience, support sustainable development, and enable durable solutions to displacement challenges.

# Purpose of the Tender

The Danish Refugee Council (DRC) is seeking a qualified supplier to install and implement Moodle, provide ongoing support, share expertise and best practices. The goal is to ensure users are not only engaged but also complete mandatory courses, meeting minimum requirements. Additionally, the supplier should facilitate scalable content creation by providing global access to content and course creators with proper governance. A proven commitment to social impact is a significant advantage.

# Background

Go Digital is part of the Organizational Principle 4 (OP4), which is a Strategic Component of the DRC Strategy 2025.

One of the KPIs is related to Digital Literacy. Currently, DRC is using an LMS called Thinkific, which has over 17,000 registered users (6,500 active during the past 12 months), hosting all mandatory DRC courses. Since 2016, most of our staff have completed their required training through Thinkific. However, course registration and reporting is done manually through DRC Dynamics, which is tracked by country HR using BI reports that combine data from both DRC Dynamics and Thinkific. To streamline this process and improve IT-related eLearning, we are looking to develop a “DRC University”, aiming for a more integrated and efficient approach.

The implementation of a DRC university for online learning is crucial for Key Performance Indicators (KPIs) because it directly impacts several essential metrics. By offering targeted and continuous training, staff and guests can enhance their skills and productivity, leading to improved performance outcomes. This, in turn, can increase operational efficiency and contribute to achieving business goals. Additionally, fostering a culture of continuous learning helps with employee retention and satisfaction, reducing turnover rates, which is a critical KPI for DRC. Furthermore, well-trained employees are better equipped to innovate and adapt to market changes, driving growth and ensuring the organization remains competitive. Overall, an organizational virtual university aligns employee development with organizational objectives, thereby positively influencing multiple KPIs.

# Objective of the Tender

The purpose of this Tender is to provide a Global solution for the Digital Literacy for DRC Staff and Guests. Below is a summary of the general objectives:

- Conduct an assessment of the current Moodle instance deployed on the DRC Azure tenant. Support the decision to use the same installation or a new one.

- Implement best practices for Moodle configuration, security, and performance optimization.

- Customize Moodle interface to reflect DRC's branding and enhance user experience.

- Integrate Moodle with other relevant systems and tools used by DRC, like Active Directory, Power BI.

- Provide training sessions for DRC staff on Moodle administration and usage.

- Establish a support framework for ongoing assistance with technical issues, updates, and troubleshooting.

- Provide dashboards (using Power BI or Moodle) for managers, system administrators, HR and other relevant stakeholders to monitor learning progress.

- Provide tools to ensure people´s engagement for campaigns (for example, newsletters tools with tracking and re-targeting).

*About the DRC Azure tenant: It is a VM using Ubuntu and PostgreSQL. We are using the Free Moodle Almond theme version and all Moodle standard installation (the only extension installed is the SSO provided by Microsoft, no extra extensions were installed). The supplier can decide to use the current Moodle installation or to re-install Moodle with another theme and extensions if necessary.

# Scope of work and Methodology

1. Current Moodle Review:

- Conduct a comprehensive review of the current Moodle setup.

- Identify gaps, issues, and areas for improvement.

- Decide to use the current installation or to re-install Moodle.

2. UX Design Development:

- Provide UX design for the Moodle pages such as frontpage, course page, learning path, group courses and landing pages to bundle courses.

- Customize the Moodle interface to reflect DRC's branding and enhance user experience.

- Make the UX of the Administration area easier to operate for the non-administrator users by possibly hiding unnecessary information or keeping the Administration area as clean as possible.

- Develop an effective user interface for a seamless learner experience.

- Implement a course rating and reviews system to improve teaching and learning.

- Ensure multilanguage option in Moodle, with English as the default, and other languages including Spanish, Arabic, French, and Danish.

3. Infrastructure Setup and Moodle Installation:

- Ensure scalability and reliability of the server infrastructure hosting Moodle on Azure.

- Advice DRC about implementation of backup and disaster recovery procedures.

- Integrate Moodle with other relevant systems, specifically Active Directory for SSO, Power BI for reports. It would be an advantage to be able to sync course completions with Microsoft Dynamics 365 provided it does not impact on the price, although this feature is not part of the current project scope.

- Setup and configure Moodle to meet DRC’s compliance, policies and data security requirements.

- Ensure the application is optimized to run efficiently even in low-connectivity environments or slow Internet.

4. Moodle Implementation:

- Customize Moodle's core features and add necessary plugins/extensions.

- Enable features such as automated badges & certificates upon course completion, push notification options, course expiration, manual course completion, and course duplication.

- Allow access for non-DRC users to specific courses, learning paths and bundle/cluster courses.

- Ensure accessibility for users with disabilities.

- Enable embedding of materials using iFrames and HTML editing.

- Ensure GDPR compliance for data handling, deletion, retention, and other related matters.

- Implement a branded Moodle app for offline learning. Support DRC to create an account in Google Play and Apple Store.

- About Group Courses: to offer a group for courses based on different dates, topics, or languages. Details bellow:

  - Group Course content is:

    - Information about the target group

    - Description

    - Time needed to complete the course

    - Enrolment methods

    - Visibility

    - Workflow, including an approval process to control public release timing

  - Develop Group Courses to connect to Moodle Courses and Categories.

  - Use Moodle’s role system to control rights and capabilities within Group courses.

  - Provide an easy interface for administrators to create new courses within Group Courses.

  - Make Group Courses searchable in the SolR interface for Moodle.

  - Create a landing page to allow users to easily view each Group Course and its connected courses.

5. Moodle Governance:

- Provide regular updates and reports pertaining to the work.

- Develop comprehensive documentation for each user group.

- Establish a support framework for ongoing technical assistance and troubleshooting.

- Setup newsletter and campaign automation to manage and engage users to enroll and complete the courses. Currently DRC uses MS Outlook distribution groups, but alternative solutions could be considered.

- Provide governance processes for user groups, such as course creators (“Teacher”), Quality Assurance (approval of courses creation, updates and deletion), for Managers to monitor and request courses completion, and any other relevant user group the supplier might identify.

6. Reporting and Quality Assurance:

- Conduct thorough testing and quality assurance checks throughout the development process.

- Ensure all Moodle functionalities work per DRC’s requirements and specifications.

- Develop various dashboards (Admin, HQ level, Country level, Manager level) for reporting and analytics or Power BI.

- Provide reports in both tabular (e.g., csv or xlsx) and chart formats (exportable and printable in various formats).

- Monitor and optimize the performance of the Moodle instance regularly.

- Keep Moodle, themes, and extensions update when it is available.

7. Training:

- Deliver minimum of 2 workshops in HQ for training for the User Groups related to Course creation, Quality Assurance and Administrator

- Deliver online course for each user group

It is desirable to create a long partnership between the parties for new developments in the future.

# Deliverables

The supplier will submit the following deliverables as mentioned below:

(A Project Manager to oversee the execution of the project for all phases must be assigned by the supplier to co-work with DRC Project Manager)

| Phase | Expected deliverables |
| --- | --- |
| Phase 1 | Current Moodle Review |
| Phase 2 | UX Design Development |
| Phase 3 | Infrastructure Setup and Moodle Installation |
| Phase 4 | Moodle Implementation |
| Phase 5 | Moodle Governance |
| Phase 6 | Reporting and Quality Assurance |
| Phase 7 | Training |

# Duration, timeline, and payment

The supplier must detail the project in milestones and macro-tasks including timeline, as well the payment terms.

The supplier must also offer a support framework for ongoing assistance with technical issues, Moodle updates, and troubleshooting.

Project delivery must be before 31st December 2024.

# Eligibility, qualification, and experience required

## Essential:

- Demonstrated experience with Moodle implementation projects.

- Excellent English facilitation and writing skills are necessary.

# Questions or clarifications

Contact Information: For further details or clarification, please contact:

- Name: Fabio Neves de Brito (Global Digital Lead Digital & IT Projects HQ IT)

- Email: fabio.brito@drc.ngo

# Submission process

Please refer to the RFP invitation letter.

# Evaluation of bids

Please refer to the RFP invitation letter.

Only those shortlisted will be contacted for an interview with the panel to ensure their understanding of the consultancy services.